UnifyAi

Meeting Intelligence + Teams / Meet / Zoom Integration

Feeding meeting content into the unified reasoning layer

# Table of contents

# 1. Core architecture principle

Two fundamentally different data patterns are being merged here, and getting this distinction right is the whole point of this plan.

- Live, mutable sources (Jira, Gmail, GitHub, Calendar): fetched fresh on every request, never stored. A ticket's status changes; a stale cached copy would lie.

- Meeting content (transcripts, summaries, action items): a meeting that already happened is immutable history — it should be ingested ONCE, summarized, embedded, and stored, exactly like a document in Company Brain. It does not need to be re-fetched live on every question.

The two meet at reasoning time: when a user asks something like “what should I prioritize today,” the system retrieves the most relevant recent meeting summaries (via semantic search, same as document RAG) AND fetches live Jira/Calendar/Gmail/GitHub data, then hands ALL of it to the LLM together in one context so it can cross-reference — e.g. connect a decision made in a morning meeting to a ticket that's due before an afternoon one.

# 2. Platform reality check — read this before estimating effort

Zoom, Google Meet, and Microsoft Teams are NOT equally easy to integrate. This is the single most important thing to understand before committing to a timeline.

| Platform | Reality | Implication |
| --- | --- | --- |
| Zoom | Has a proper Cloud Recording + transcript API, developer OAuth app is free to create and use. | Easiest of the three. Build a real, dedicated Zoom connector. |
| Microsoft Teams | Transcript access via Microsoft Graph API is only available AFTER a meeting ends (no live access), and generally requires a Microsoft 365 organizational account — a personal Microsoft account will not work. | Needs an Azure AD app registration + admin consent. If no real M365 org is available, use Microsoft's free 90-day-renewable E5 Developer Program sandbox tenant instead of a paid org. |
| Google Meet | Transcription can ONLY be turned on manually inside the Meet UI by a participant — there is no API to trigger it. Once created, the transcript is saved automatically as a Google Doc in the host's Google Drive. | Do NOT build a separate Meet integration. Instead, extend the EXISTING Google Drive sync (already built) to detect and specially handle meeting-transcript documents. This is nearly free, since the connector already exists. |

Why this matters for your timeline Building three parallel, symmetrical connectors (like Jira/GitHub/Slack were) is the wrong mental model here. Zoom deserves a real connector. Teams needs a connector plus a free developer tenant to test against. Meet needs no new connector at all — just an extension of Drive sync. Budget effort accordingly: Zoom and Teams are genuinely separate builds; Meet is a small add-on to existing work.

# 3. Data model additions

| Table | Purpose |
| --- | --- |
| meetings | id, source ("zoom"¦"teams"¦"google_meet"¦"manual"), title, started_at, ended_at, organizer_user_id, raw_transcript_ref (pointer to storage, not the full text inline) |
| meeting_summaries | id, meeting_id (FK), summary_text, decisions (JSON list), action_items (JSON list: description, owner, due_date), embedding (vector(768), same dimension as document chunks) |

meeting_summaries.embedding uses the exact same embedding pipeline and dimension already built for Company Brain — meeting summaries are retrieved via the same semantic search function used for documents, not a separate search system.

# 4. Phased build plan

## Phase A — Manual ingestion foundation (build first, no platform APIs needed)

This decouples “meeting intelligence exists and works” from “we've integrated three finicky external platforms.” Get the reasoning capability working end-to-end before touching any real meeting-platform API.

| # | Task | Owner |
| --- | --- | --- |
| 1 | meetings + meeting_summaries tables (Alembic migration) | Harsh |
| 2 | Manual transcript paste/upload UI (paste text or upload a .txt/.vtt file) | Sahil |
| 3 | Summarization service: LLM extracts summary + decisions + action items as structured output from raw transcript text | Piyush |
| 4 | Embed the summary using the existing embedding pipeline; store in meeting_summaries | Piyush |
| 5 | Extend semantic search to include meeting_summaries alongside documents | Piyush |

## Phase B — Zoom connector (real, dedicated integration)

| # | Task | Owner |
| --- | --- | --- |
| 1 | Register a free Zoom OAuth app (developer account, Cloud Recording + transcript scopes) | Kartik |
| 2 | Add "zoom" to the existing generic OAuth engine's PROVIDERS config | Harsh |
| 3 | Build get_zoom_recordings(user) → list recent recordings with transcript availability | Piyush |
| 4 | Ingestion job: fetch transcript text → feed into the same Phase A summarization + embedding pipeline (do not build a second pipeline) | Piyush |

## Phase C — Google Meet (extend Drive sync, do not build a new connector)

| # | Task | Owner |
| --- | --- | --- |
| 1 | Extend the existing Drive sync service to detect documents matching Meet's transcript naming/folder pattern | Harsh |
| 2 | Route detected transcript docs into the Phase A summarization + embedding pipeline, tagging source="google_meet" | Piyush |
| 3 | Document the manual step clearly in the product UI: user must enable transcription inside Meet itself — this cannot be automated | Sahil |

## Phase D — Microsoft Teams connector

| # | Task | Owner |
| --- | --- | --- |
| 1 | Sign up for Microsoft 365 Developer Program (free, 90-day renewable E5 sandbox tenant) if no real org access exists | Kartik |
| 2 | Register an Azure AD app, request OnlineMeetingTranscript.Read.All (or equivalent current Graph permission), obtain admin consent on the sandbox tenant | Kartik |
| 3 | Add "teams" to the generic OAuth engine — note: Microsoft's identity platform (Azure AD / MSAL) is NOT the same OAuth shape as Google/GitHub/Slack; confirm the generic engine's config is flexible enough or extend it | Harsh |
| 4 | Build get_teams_transcripts(user) → fetch available post-meeting transcripts via Graph API | Piyush |
| 5 | Route into the same Phase A pipeline | Piyush |

## Phase E — Unified reasoning integration (the actual goal of this whole effort)

| # | Task | Owner |
| --- | --- | --- |
| 1 | Extend the chat/briefing orchestration: when answering a broad question, retrieve top-k relevant meeting_summaries (semantic search) AND call live tools (Jira/Gmail/GitHub/Calendar) in the same turn | Piyush |
| 2 | Combine both result sets into one LLM context — test explicitly that it can cross-reference (e.g. a seeded meeting mentioning a deadline + a live Jira ticket matching that deadline) | Piyush |
| 3 | Response metadata: show which meetings were used as sources, similar to document citations | Sahil |
| 4 | Cross-user isolation test: meeting summaries must be filtered by meeting attendance/ownership, same discipline as the existing per-user OAuth data isolation | Kartik |

# 5. Security & privacy — meeting content is more sensitive than anything else in this system

Meeting transcripts can contain literally anything discussed — salary talk, performance feedback, confidential deals, personal matters. Treat this data with the highest sensitivity tier in the system, higher than documents or tickets.

- Encrypt meeting_summaries content at rest, same AES-256-GCM pattern already used for OAuth tokens and sensitive fields.

- Access control: a meeting summary should only be retrievable by users who actually attended that meeting (or an admin/auditor role), not the whole org by default — do not reuse the document-level role filter as-is without checking this stricter per-attendee rule.

- Recording/transcription consent: most jurisdictions require participant awareness (sometimes explicit consent) before a meeting is recorded or transcribed. This is a real legal/ethical consideration, not just a technical one — the product should surface a clear notice when transcription is active, and this is worth stating explicitly in your project documentation as a deliberate design consideration.

- Retention policy: decide and document how long raw transcripts vs. summaries are kept — raw transcript text is the most sensitive artifact; consider deleting it after summarization and keeping only the summary + action items long-term.

- Never log full transcript or summary content to application logs — log meeting IDs and processing status only, consistent with existing logging discipline.

# 6. Open decisions to make before starting Phase A

- Retention: keep raw transcripts indefinitely, or delete after summarization (recommended, reduces sensitive-data footprint)?

- Consent UX: how will the product surface “this meeting is being transcribed” to participants who aren't the one who enabled it?

- Teams testing environment: confirm who on the team will own signing up for the Microsoft 365 Developer Program sandbox, since this is a prerequisite for Phase D.